**Scrap Book - Scrum Minutes 01/27/2021**

**10:43– 10:57**

**Attendees: Adam Hemeon, Brady Getson, Jayden Morehouse, Kieran London, Craysyn Trottier**

**Not Present:** N/A

**1) What have you accomplished since the last meeting?**

**Adam** – Watched 5 hours of GitHub tutorial videos to prepare for setting up a Git repository. Found and shared information on licensing for GitHub with the team.

**Brady** – Looked into project management tools for a Discord server. Found a Scrum project management bot that the team may use.

**Jayden** – Looked into the process for licensing an Android app, as well as things like language settings. Discovered a small fee for creating a Google play account.

**Kieran** – Got the final project proposal template up onto Google docs so that the team can collaborate on it and made some initial notes.

**Craysyn** – Did up a template for the Scrum meetings. Refreshed on Android Studio to prepare for development on the app.

**2) Did you encounter any issues or impediments to your tasks? If so, were they resolved and how?**

**Adam** – The scope of the GitHub videos was not what was expected. Wanted to choose a license for GitHub but wanted to consult with the team first.

**Brady** – Not a lot of project management tools available for Discord. Was able to find some regardless.

**Jayden** – No issues or impediments.

**Kieran** – No issues or impediments.

**Craysyn** – Had to re-install Android Studio to refresh on it.

**3) What do you plan to accomplish before the next meeting?**

**Adam** – Choose a license for GitHub, watch the next tutorial on GitHub management and create a GitHub repo.

**Brady** – Work on filling out the formal proposal documentation with Craysyn.

**Jayden** – Work on a wireframe UI and workflow mock-up for the app with Kieran.

**Kieran** – Work on a wireframe UI and workflow mock-up for the app with Jayden.

**Craysyn** – Work on filling out the formal proposal documentation with Brady.