**Project SCRAPBook - Scrum Minutes 02/17/2021**

**10:40 AM – 10:55 AM**

**Attendees: Adam Hemeon, Brady Getson, Jayden Morehouse, Kieran London**

**Not Present: Craysyn Trottier**

**1) What have you accomplished since the last meeting?**

**Adam** – Design a flowchart diagram for the work breakdown structure. Changed the API target to match the Google Play store checklist API 29. Created all the files for the activities / xml activities.

**Brady** – Fill out the statement of work with Kieran. Thought over some business rules for the logic of the rock paper scissors.

**Jayden** – Complete the communication plan. Started coding demo for selecting multiple images / selecting with camera.

**Kieran** – Fill out the statement of work with Brady. Researched the storage of photos, found a website (pexels) where we can find some stock photos.

**Craysyn** – ?

**2) Did you encounter any issues or impediments to your tasks?**

**Adam** – No major issues or impediments. Some time constraint issues getting to the agile stuff.

**Brady** – No major issues or impediments.

**Jayden** – No major issues or impediments.

**Kieran** – No major issues or impediments.

**Craysyn** – ?

**3) What do you plan to accomplish before the next meeting?**

**Adam** – 1.2.1 / 2.1.2

**Brady** – 3.3.1 / 3.3.2

**Jayden** – 3.1.1

**Kieran** – 3.2.1 / 3.2.2

**Craysyn** – ?