**Project SCRAPBook - Scrum Minutes 02/22/2021**

**8:45 AM – 9:25 AM**

**Attendees: Adam Hemeon, Brady Getson, Jayden Morehouse, Kieran London**

**Not Present: Craysyn Trottier**

**1) What have you accomplished since the last meeting?**

**Adam** – Did not accomplish GitHub Code of Conduct, UI 2.1.2 Least viable product to code against. Started 2.1.3 Intents/Bundles Navigation

**Brady** – Functionality working for 3.3.1 Determine color value of a photo / 3.3.2 assign the color value to a photo without putting it into its’ own class object

**Jayden** – 3.1.1 Selecting up to 9 photos at once. No limits, prompts twice at times

**Kieran** – 3.2.1 Stock photos of varying colors

**Craysyn** – ?

**2) Did you encounter any issues or impediments to your tasks?**

**Adam** – App crashing bug trying to do the navigation, didn’t get the code of conduct done as I was trying to troubleshoot that.

**Brady** – Working on other projects as well, didn’t not get put into its’ own class object yet.

**Jayden** – No limits to how many photos you can choose, bugs and prompts twice sometimes?

**Kieran** – Images are too large, have to minimize them somehow, 3.2.2 still to be completed. (Agreed we wont be using an SQL database)

**Craysyn** – ?

**3) What do you plan to accomplish before the next meeting?**

**Adam** – Fix the navigation app crashing bug 2.1.3, have everyone clone repo and make first commit with their current code. Write github code of conduct.

**Brady** – Put all code into classes and functions, clone the main repo, and make initial commit on own branch.

**Jayden** – Adding to an existing image view, adding a limit to the number of photos you can choose. 3.1.2 Put all code into own class object, clone the main repo, make initial commit on own branch

**Kieran** – Get images downscaled, put them into the android project in the res folder 3.3.2, clone the main repo, branch and make initial commit

**Craysyn** – ?